Table of Contents

# Stage B-1 Walking Skeleton — Upload API + Storage + Result

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development. Steps use checkbox (- [ ]) syntax for tracking.

Goal: 인증된 사용자가 파일을 업로드하면 SeaweedFS S3에 원본이 저장되고, PG에 메타가 기록되고, OCR 결과가 API로 조회 가능한 최소 수직 슬라이스를 구현한다.

Architecture: dmz ns에 Spring Boot Kotlin 기반 upload-api (OIDC 인증, multipart 수신, 비동기 OCR 트리거) 배포. 메타는 pg-main의 dmz DB에 저장, 원본 바이트는 seaweedfs-s3 에 저장. OCR 결과는 동기 호출로 ocr-worker.processing.svc 를 호출해 반환값을 PG에 저장. B-1 범위는 사전암호화/압축/Kafka/토큰화 제외 — 이것들은 Phase 1 carry-over.

Tech Stack: Spring Boot 3.2 (Kotlin 1.9) · Spring Security OAuth2 Resource Server · AWS SDK v2 (S3) · jOOQ (PG) · Flyway · Gradle Kotlin DSL · BuildKit multi-stage Docker · Keycloak ocr realm (기존) · SeaweedFS S3 (기존) · CloudNativePG pg-main (기존).

Walking Skeleton 경계 (명시적 YAGNI):

- 사전암호화/DEK/KEK 경로 — 제외 (Phase 1)

- Kafka upload-topic 비동기 파이프라인 — 제외 (동기 호출로 시작)

- AV 스캔 sandbox — 제외

- FPE 토큰화 — 제외

- mTLS · HMAC 요청 서명 — 제외 (Ingress TLS만)

- Merkle root · manifest — 제외 (SHA-256 파일 해시만)

- 프로덕션 급 압축 — 제외

### Task B1-T1: dmz DB 스키마 + Flyway 마이그레이션 V1

Files:

- Create: services/upload-api/src/main/resources/db/migration/V1__init.sql (Spring Boot Flyway 표준 classpath)

- Create: infra/manifests/upload-api/dmz-db-bootstrap.yaml (pg-main 내 dmz database + user + grants Job — 스키마 생성은 Flyway가 앱 기동 시 수행, Job은 DB/role만)

- Test: tests/smoke/upload_api_db_smoke.sh

- Step 1: SQL 스키마

CREATE TABLE IF NOT EXISTS document (
  id              UUID PRIMARY KEY,
  owner_sub       TEXT NOT NULL,                       -- Keycloak sub
  filename        TEXT NOT NULL,
  content_type    TEXT NOT NULL,
  byte_size       BIGINT NOT NULL,
  sha256_hex      TEXT NOT NULL,
  s3_bucket       TEXT NOT NULL,
  s3_key          TEXT NOT NULL,
  status          TEXT NOT NULL CHECK (status IN ('UPLOADED','OCR_RUNNING','OCR_DONE','OCR_FAILED')),
  uploaded_at     TIMESTAMPTZ NOT NULL DEFAULT NOW(),
  ocr_finished_at TIMESTAMPTZ
);

CREATE TABLE IF NOT EXISTS ocr_result (
  document_id     UUID PRIMARY KEY REFERENCES document(id) ON DELETE CASCADE,
  engine          TEXT NOT NULL,
  langs           TEXT NOT NULL,
  items_json      JSONB NOT NULL,
  created_at      TIMESTAMPTZ NOT NULL DEFAULT NOW()
);

CREATE INDEX IF NOT EXISTS idx_document_owner ON document(owner_sub, uploaded_at DESC);

- Step 2: dmz DB + user 생성 Job

Job uses kubectl exec pg-main-1 -- psql pattern (CloudNativePG cluster). Create dmz_app role with random password, store as Secret dmz/upload-api-db-creds (keys: username, password, jdbc-url).

- Step 3: Apply + smoke

kubectl apply -f infra/manifests/upload-api/dmz-db-bootstrap.yaml
kubectl -n dmz wait --for=condition=complete job/dmz-db-bootstrap --timeout=120s
kubectl -n dmz get secret upload-api-db-creds -o jsonpath='{.data.jdbc-url}' | base64 -d

- Step 4: Commit

git add services/upload-api/db infra/manifests/upload-api tests/smoke/upload_api_db_smoke.sh
git commit -m "feat(b1/T1): dmz DB (document/ocr_result) + Flyway V1 + creds Secret"

### Task B1-T2: Upload API Spring Boot Kotlin scaffold + Keycloak OIDC

Files:

- Create: services/upload-api/build.gradle.kts, settings.gradle.kts, gradle.properties

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/UploadApiApplication.kt

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/SecurityConfig.kt

- Create: services/upload-api/src/main/resources/application.yml

- Create: services/upload-api/src/test/kotlin/kr/ocr/upload/SecurityConfigTest.kt

- Step 1: Gradle 설정 (Spring Boot 3.2.5 · Kotlin 1.9.23 · JVM 21)

Dependencies: spring-boot-starter-web, spring-boot-starter-security, spring-boot-starter-oauth2-resource-server, spring-boot-starter-actuator, jackson-module-kotlin, kotlin-reflect, software.amazon.awssdk:s3:2.25.x, org.postgresql:postgresql, org.jooq:jooq:3.19.x, org.flywaydb:flyway-core, org.flywaydb:flyway-database-postgresql.

- Step 2: SecurityConfig — ocr realm JWT 검증

spring.security.oauth2.resourceserver.jwt.issuer-uri: https://keycloak.admin.svc.cluster.local/realms/ocr (실제 배포: Keycloak은 admin ns, HTTPS only). /actuator/health/** 공개, 그 외 전부 인증. TLS 인증서는 ocr-internal ClusterIssuer 체인(T5에서 컨테이너 truststore에 CA 주입).

- Step 3: 테스트 — unauthenticated 요청이 401, actuator는 200

- Step 4: Gradle 빌드 통과 확인

cd services/upload-api && ./gradlew test bootJar

- Step 5: Commit

git commit -m "feat(b1/T2): upload-api scaffold + Keycloak JWT resource server"

### Task B1-T3: POST /documents (multipart) → SeaweedFS S3 + PG insert

Files:

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/DocumentController.kt

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/DocumentService.kt

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/S3Config.kt

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/Repositories.kt

- Create: services/upload-api/src/test/kotlin/kr/ocr/upload/DocumentControllerTest.kt

- Step 1: S3 클라이언트 (SeaweedFS S3 endpoint http://seaweedfs-s3.processing.svc.cluster.local:8333, path-style=true, region=us-east-1, 자격은 Secret upload-api-s3-creds)

- Step 2: POST /documents — multipart file, max 50MB, content-type allowlist (image/png, image/jpeg, application/pdf), 스트리밍으로 S3 put + SHA-256 동시 계산

- Step 3: 업로드 성공 시 document row INSERT, status=UPLOADED, 응답 201 {id, status}

- Step 4: Integration test — Testcontainers(PG + LocalStack S3) + mock JWT, 파일 업로드 → 201 + DB row 존재 검증

- Step 5: Commit

git commit -m "feat(b1/T3): POST /documents — S3 put + PG insert + SHA-256"

### Task B1-T4: 동기 OCR 트리거 + GET /documents/{id}

Files:

- Modify: services/upload-api/src/main/kotlin/kr/ocr/upload/DocumentService.kt

- Create: services/upload-api/src/main/kotlin/kr/ocr/upload/OcrClient.kt (WebClient → http://ocr-worker.processing.svc.cluster.local/ocr)

- Modify: services/upload-api/src/main/kotlin/kr/ocr/upload/DocumentController.kt — add GET /documents/{id} returning status + (if DONE) items

- Create: services/upload-api/src/test/kotlin/kr/ocr/upload/OcrFlowTest.kt

- Step 1: OcrClient — multipart body로 S3 object bytes 재전송 (B-1은 동기·단순). 타임아웃 60s.

- Step 2: DocumentService.triggerOcr — POST 이후 비동기 @Async 로 OCR 호출 → ocr_result insert + document.status 업데이트

- Step 3: GET /documents/{id} — 본인 소유 문서만(owner_sub 비교), status + (DONE 시) items

- Step 4: 통합 테스트 — 업로드 후 폴링(최대 30s)하여 DONE + items 존재

- Step 5: Commit

git commit -m "feat(b1/T4): async OCR trigger + GET /documents/{id}"

### Task B1-T5: Docker image + k8s manifest (dmz ns) + NetworkPolicy

Files:

- Create: services/upload-api/Dockerfile (multi-stage: gradle build + eclipse-temurin:21-jre base)

- Create: infra/manifests/upload-api/deployment.yaml

- Create: infra/manifests/upload-api/service.yaml

- Create: infra/manifests/upload-api/network-policies.yaml

- Create: infra/manifests/upload-api/ingress.yaml (Ingress upload.ocr.local 또는 upload-api.dmz.svc port-forward 테스트 경로)

- Step 1: Dockerfile (non-root UID 1000, distroless 대신 temurin slim, JVM flags: -XX:MaxRAMPercentage=75 -Xss512k)

- Step 2: Deployment — env에서 DB/S3/OIDC 정보 주입 (Secret+ConfigMap), resources 250m-1 / 512Mi-1.5Gi, probes /actuator/health/liveness·/actuator/health/readiness

- Step 3: NetworkPolicy — default-deny, allow egress to: pg-main.security (PG 5432), seaweedfs-s3.processing (8333), ocr-worker.processing (80), keycloak.security (80). allow ingress from ingress-nginx.

- Step 4: kind load docker-image → kubectl apply → pod Ready

- Step 5: curl smoke — Keycloak에서 token 발급 → POST /documents (sample-id-korean.png) → GET /documents/{id} 폴링 → DONE + 5 items 확인

- Step 6: Commit + tag

git commit -m "feat(b1/T5): upload-api container + dmz deployment + zero-trust NP"
git tag -a b1-walking-skeleton -m "B-1: end-to-end upload→OCR→result via REST"

## 누락 요주의 (다음 Stage 후보)

- B-2: 10장 Ground-truth 정확도 harness (tests/accuracy/)

- B-3: Next.js admin UI (업로드 + 결과 오버레이)

- B-1+: Kafka 비동기 전환, AV 스캔, 사전암호화 복원 (각각 독립 plan)